UNIVERSITY OF HERTFORDSHIRE

Project Title:  Context-Aware Image Description Tool for Visually Impaired Students in Online Learning Environments

Module: Advanced Computer Science Masters Project (7COM1039).

Student Name: Jason Simon Ganta

Student Id: 23095341

Supervisor: Dr.Eric Chiejina

Table of Contents

Section 1: Background Research and Literature Research

1.1 Introduction: Goals, Objectives, and Research Questions

1.2 Background Research: Critical Literature Analysis

1.3 The HCI Problem: The Primacy of Context

1.4 The Technical Solution: Bootstrapping VLMs

1.5 The Guiding Data: The VizWiz Corpus

1.6 Translating Theory to Practice

Section 2: Summary of Progress to Date

2.1 Completed Tasks and Alignment

2.2 Practical Work Initiated

2.3 Tools and Technologies (Justification)

2.4 Deliverables and Evidence

2.5 Challenges Encountered

Section 3: Consideration of Ethical, Legal, Professional, and Social Issues

3.1 Ethics Approval

3.2 Ethical Issues

3.3 Legal Issues

3.4 Professional Issues

3.5 Social Issues

Section 4: Project Plan

4.1 Project Management Approach

4.2 Project Timeline (Gantt Chart)

4.3 Remaining Tasks and Deliverables

Section 5: Level of the Project

5.1 Level of the Proposed Artefact

5.2 Level of the Proposed Investigation

5.3 Appropriateness of the Proposed Methods

Section 6: Referencing and In-Text Citation

Appendices

Appendix 1: Code Snippet (API Integration)

Appendix 2: Kanban table

Section 1: Background Research and Literature Research

Introduction: Goals, Objectives, and Research Questions

This project confronts a critical and persistent challenge in modern digital education: the "digital accessibility chasm." As online learning platforms (OLPs) increasingly rely on complex visual media—such as diagrams, charts, and scientific illustrations—students who are blind or visually impaired (BVI) face significant barriers to equitable learning. Standard alt-text is frequently absent or, when present, too generic to be pedagogically useful.

The primary goal of this project is to investigate, design, and validate a scalable system that significantly improves learning equity for BVI students by providing automated, context-aware, and educationally relevant image descriptions.

This goal is broken down into the following specific, measurable objectives:

- Develop: To engineer a working prototype of a context-aware image description tool within a 5-week development sprint.

- Evaluate: To collect and analyze heuristic and qualitative feedback from 2 accessibility experts to assess the prototype's usability, relevance, and accuracy.

- Assess: To technically assess the tool's impact by comparing its output against human-written descriptions using the BLEU metric.

- Comply: To ensure the tool's interface and, critically, its generated output meet WCAG 2.1 (AA) accessibility standards.

- Iterate: To implement at least one round of improvements based on expert feedback and technical evaluation.

This investigation is guided by one central research question:

- RQ1 (Main): How can a pre-trained Vision-Language Model (VLM) be systematically guided by user-supplied pedagogical context and accessibility-specific exemplars to generate descriptions that are demonstrably more useful and compliant than generic, context-free outputs?

This is supported by two sub-questions:

- RQ2: What specific prompt engineering strategies (fusing image, context, and few-shot examples) are most effective for controlling the BLIP-2 model's output for this accessibility-first use case?

- RQ3: How do accessibility experts evaluate the usability, safety (risk of misinformation), and WCAG 1.3.1 (Info and Relationships) compliance of the generated descriptions?

Background Research: Critical Literature Analysis

This project is built upon a critical synthesis of research from three distinct domains: Human-Computer Interaction (HCI), Multimodal AI, and evaluation metrics.

- The HCI Problem: The Primacy of Context

The theoretical foundation of this project is not just that descriptions are missing, but that context-free descriptions are insufficient. The work of Mohanbabu and Pavel (2024) is seminal here. They conducted a user study with BVI participants which demonstrated that context-aware descriptions (those incorporating webpage information) were rated significantly higher in quality, relevance, and imaginability. Participants stated they would want to use such a tool in the future, particularly for e-learning. This study proves the problem: generic alt-text fails because it lacks pedagogical context. My project acts as the direct technical answer to this established HCI need, moving from what users want to how to build it.

- The Technical Solution: Bootstrapping VLMs

Given the 3-month timeline, fine-tuning a model is infeasible. The technical solution is therefore to leverage a state-of-the-art pre-trained VLM. We have selected BLIP-2 (Li et al., 2023). Its architecture is its key advantage. BLIP-2 "bootstraps" a frozen image encoder (e.g., ViT) to a frozen Large Language Model (e.g., LLaMA) using a lightweight Querying Transformer (Q-Former). This Q-Former is trained to extract the visual features most relevant to the text, effectively teaching the LLM to "see" without requiring any modification to the LLM's weights. This "in-context learning" capability is precisely what our project requires, as it allows us to feed the model a complex prompt (with images and text) and receive a coherent, generative response.

- The Guiding Data: The VizWiz Corpus

A powerful model is useless if it's not guided correctly. General datasets like MS COCO are inappropriate as they teach a model to describe generic scenes ("a person in a field"). For our purpose, we need descriptions that match the linguistic style and functional needs of BVI users. The VizWiz-Caption dataset (Gurari et al., 2018) is the ideal corpus for this. It consists of 39,000+ images taken by BVI users, with captions written to answer their real-world questions. The captions are often functional, not just descriptive (e.g., "A blurry photo of a can of tomato soup"). By analyzing this dataset, we derive a set of "linguistic principles" for accessible descriptions.

Translating Theory to Practice

The primary technical challenge is controlling the BLIP-2 model to produce useful, context-aware text. The literature above provides a clear solution.

- Challenge: How to generate descriptions that are educationally relevant (from Mohanbabu & Pavel) and linguistically accessible (from VizWiz)?

- Solution: We will use a few-shot prompt engineering strategy. The practical artefact is not just a web app, but the design of the prompt itself. This system will dynamically construct a prompt that combines:

  - System Instruction: A role for the AI (e.g., "You are an accessibility expert...").

  - Accessibility Exemplars: 2-3 high-quality description examples drawn from the VizWiz dataset.

  - Pedagogical Context: The user-pasted text from their course page.

  - The Image: The user-uploaded image.

This combination of theory (context is key), technology (BLIP-2's architecture), and data (VizWiz's linguistic style) forms a practical, novel, and testable solution to the core research problem.

Section 2: Summary of Progress to Date

As of Week 4 of the 13-week plan, the project has successfully completed its "Foundation" phase and is transitioning into the "Development" phase. Progress is aligned with the project objectives.

Completed Tasks & Alignment:

- Literature Review (Objective 1): A comprehensive review of HCI, VLM, and dataset literature is complete. This has validated the project's core premise and defined the technical approach (BLIP-2 + VizWiz prompting).

- Defining Requirements (Objective 1): The project's goals, objectives, and research questions have been finalized. The technical architecture (a prompt-engineering wrapper via API) has been defined as a direct response to the 3-month time constraint.

- Dataset Acquisition (Objective 1): The VizWiz-Caption dataset (annotations and validation images) has been successfully acquired from Hugging Face.

- Data Analysis (Objective 1): An initial analysis of the VizWiz captions has begun to extract 5-10 high-quality "exemplars" to be used in our few-shot prompting.

- Ethics Approval (Objective 2): The formal ethics application for research involving human participants (the 2 accessibility experts) has been drafted and submitted to the university's ethics board.

Practical Work Initiated:

- Software Development: The basic scaffold for the web application has been created. A simple Python backend (using Flask) and a minimal HTML/JavaScript frontend have been implemented to prove the concept of uploading an image and text.

- API Integration: Initial tests have been successfully conducted to send a test image to a publicly hosted BLIP-2 API endpoint and receive a caption, validating the core technical pathway.

Tools and Technologies (Justification):

- Backend: Python (Flask). Justification: Rapid prototyping, lightweight, and ideal for handling API requests and backend logic.

- Frontend: HTML, CSS, JavaScript. Justification: Provides maximum control over accessibility and a simple, universal interface without the overhead of a large framework.

- Model: BLIP-2 (via API). Justification: State-of-the-art in-context learning capabilities without the infeasible time and resource cost of fine-tuning.

- Version Control: GitHub. Justification: Essential for code management, tracking changes, and professional practice.

- Project Management: Trello. Justification: A simple Kanban-style board is used to track tasks across the 13-week sprint.

Deliverables and Evidence:

- Design Document: This IPR report serves as the primary design and planning document.

- Ethics Submission: A draft of the ethics submission form is included as Appendix 1.

- Initial Codebase: A link to the private GitHub repository is available to the supervisor. An example code snippet for the core API call is included in Appendix 2.

- Project Plan: A detailed Gantt chart is provided in Section 4.

Challenges Encountered:

- Initial Challenge: The original project plan considered fine-tuning a model, which would have been impossible in 13 weeks.

- Resolution: A critical decision was made to pivot from "model training" to "prompt engineering." This de-risked the project significantly, placing the technical challenge on the design of the prompt rather than on a high-stakes training run, which aligns perfectly with an agile, MSc-level project.

Section 3: Consideration of Ethical, Legal, Professional, and Social Issues

Ethics Approval

Ethics approval is required for this project. Although the primary user group (BVI students) is not being directly tested, the project still involves human participants (the 2 accessibility experts) for the heuristic evaluation. An application has been submitted to the university ethics board detailing the procedures for informed consent, data handling, and participant anonymity. This process ensures our evaluation is conducted professionally and respectfully.

Ethical Issues

- Risk of Harm: The primary ethical risk is that the AI will generate a bad description that is factually incorrect or misleading. For a student, this is worse than no description at all, as it could lead to incorrect learning.

  - Mitigation: Our expert evaluation is specifically designed to assess this risk. We will also add a disclaimer to the prototype (e.g., "AI-generated description, please verify critical information").

- Data Privacy (VizWiz): We are using a dataset derived from BVI users. Although anonymized, this data must be treated with respect and used only for its intended academic purpose.

Legal Issues

- Intellectual Property (Background IP): We are building on existing IP.

  - BLIP-2 Model: The model is released under an Apache 2.0 license. This is a permissive license that allows for our use case, but we must provide attribution.

  - VizWiz Dataset: The dataset is released under a CC BY 4.0 license, which requires us to give appropriate credit (which we do in our literature review and references).

- Intellectual Property (Foreground IP): We are creating new IP.

  - Copyright: The source code for our web application and, most importantly, the specific design of our few-shot prompts are original literary works. Copyright for this IP is held by me, the author.

- Data Protection (GDPR): We must protect the personal data of our expert evaluators. Their consent forms and feedback will be anonymized (e.g., "Expert A") and stored on encrypted university-approved servers.

Professional Issues

- Accountability: As engineers, we are professionally responsible for the output of our systems. This project rejects a "black box" approach by actively evaluating the AI's output against professional standards (WCAG).

- Quality Standards (WCAG): A core part of the project is to audit our output against WCAG 2.1, Level AA, specifically criteria 1.1.1 (Non-text Content) and 1.3.1 (Info and Relationships). This grounds our work in established professional practice.

Social Issues

- Positive Impact: The project's goal is explicitly pro-social, aiming to enhance inclusivity and equity in digital education.

- Negative Impact (Bias): All VLMs are trained on internet-scale data and can inherit biases. There is a risk of the model generating biased or inappropriate descriptions. Our expert evaluation will specifically look for this.

- Future Scope: If this tool were scaled and deployed, critical questions of liability would arise. Who is responsible if an incorrect description in a medical textbook causes a student to fail an exam? This project, by focusing on expert evaluation, provides the first step in creating a safety and validation framework for such tools.

Section 4: Project Plan

Project Management Approach

This project uses a hybrid management approach. The 13-week (3-month) academic timeline is a fixed-scope, fixed-time Waterfall model. However, within the "Development" and "Evaluation" phases, we will employ an Agile-like iterative cycle (Build -> Evaluate -> Learn -> Iterate).

- Scope: Tightly controlled. The scope is only a prompt-engineering wrapper for BLIP-2. Any feature creep (e.g., "build a browser extension") is explicitly excluded.

- Time: Managed via the 13-week Gantt chart below.

- Risk: The primary risk is Expert Recruitment Delay. Mitigation: I am leveraging the university's accessibility office and have backup experts in mind.

- Quality: Quality is managed via three checks: (1) Heuristic evaluation from experts, (2) WCAG 2.1 compliance audit, and (3) BLEU score benchmarking.

- Feedback & Reporting: A weekly status check-in with my supervisor ensures the project remains on track. The final report is allocated a full two weeks.

Project Timeline (Gantt Chart)

This 13-week timeline is visualized in the Gantt chart below.

| ID | Task | Weeks 1-2 | Weeks 3-5 | Weeks 6-7 | Weeks 8-9 | Week 10 | Weeks 11-12 | Week 13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P1 | Phase 1: Foundation |  |  |  |  |  |  |  |
| 1.1 | Lit Review & Tech Plan | ██████ |  |  |  |  |  |  |
| 1.2 | Ethics Submission | ██████ |  |  |  |  |  |  |
| 1.3 | VizWiz Data Analysis | ██████ |  |  |  |  |  |  |
| P2 | Phase 2: Development |  |  |  |  |  |  |  |
| 2.1 | Develop MVP (App/API) |  | █████████ |  |  |  |  |  |
| 2.2 | Create Eval. Materials |  |  | ██████ |  |  |  |  |
| 2.3 | Recruit Experts |  |  | ██████ |  |  |  |  |
| P3 | Phase 3: Evaluation |  |  |  |  |  |  |  |
| 3.1 | Conduct Expert Study |  |  |  | ██████ |  |  |  |
| 3.2 | Run BLEU Score Tests |  |  |  | ██████ |  |  |  |
| 3.3 | Analyze Feedback |  |  |  |  | █████ |  |  |
| 3.4 | Implement Iteration 1 |  |  |  |  | █████ |  |  |
| P4 | Phase 4: Synthesis |  |  |  |  |  |  |  |
| 4.1 | Write Final Report |  |  |  |  |  | █████████ |  |
| 4.2 | Final Submission |  |  |  |  |  |  | █████ |

Remaining Tasks and Deliverables

- Task 2.1 (Develop MVP): Build the web app. Deliverable: Functional prototype.

- Task 2.2 (Create Eval. Materials): Write the expert task list, interview script, and WCAG checklist. Deliverable: Study protocol.

- Task 3.1 (Conduct Expert Study): Run the evaluation sessions. Deliverable: Raw qualitative data (interview transcripts, heuristic reports).

- Task 3.4 (Implement Iteration 1): Fix high-priority bugs found by experts. Deliverable: Updated source code (v1.1).

- Task 4.1 (Write Final Report): Synthesize all phases into the final dissertation. Deliverable: Final MSc Project Report.

Section 5: Level of the Project

This project, while constrained to a three-month timeline, is fundamentally an MSc-level undertaking due to the complexity of the problem, the advanced nature of the artefact, and the rigor of the multi-faceted investigation. This section provides a critical reflection on how the project meets the expected standards.

My interest in this challenge stems from a professional and academic focus on Responsible AI and Human-Computer Interaction. The potential to apply state-of-the-art models to solve tangible accessibility gaps is a core career aspiration. This project is a direct application of that, moving beyond simple model deployment to tackle the nuanced sociotechnical problem of equitable education.

Level of the proposed Artefact

The artefact being developed is not simply a web application; that is merely the user-facing container. The true artefact is the prompt engineering system designed to control the BLIP-2 model.

An undergraduate-level project might conclude with a simple API call to a generic captioning model. This project begins there. The complexity of our artefact lies in its design as a control system for a powerful, but generic, VLM. This system demonstrates innovation by synthesizing three distinct, disparate data sources in real-time:

- Visual Data: The image itself.

- Pedagogical Context: The user-supplied text, which frames the image's purpose.

- Linguistic Style: The few-shot exemplars derived from the VizWiz dataset, which inject a specific, accessibility-focused linguistic style into the model's response.

The design of this "multi-part prompt" is a non-trivial engineering task. It is a novel method for fusing pedagogical context with accessibility heuristics to solve a problem that BLIP-2 was not explicitly trained for. The artefact, therefore, is an advanced application of in-context learning, diverging from standard approaches by creating a highly specialized, on-the-fly "mini-expert" from a generalist model.

Level of the proposed Investigation

The investigation's rigor is what elevates this project to the MSc level. A simple test of "does it work?" is insufficient. Our investigation is designed as a formal triangulation of evidence, ensuring a robust and reliable validation of the artefact.

- Technical Validation: We are not just "eyeballing" the results. We will quantitatively benchmark our system's output against a gold standard (the VizWiz validation set) using the BLEU score. This provides an objective, computational baseline for performance, a standard practice in computational linguistics.

- Expert Validation: We critically acknowledge that BLEU is a flawed metric; it measures word overlap, not semantic accuracy or human-perceived quality. Therefore, we supplement this with a formal Heuristic Evaluation from accessibility experts. This qualitative method provides the critical why behind the numbers, assessing the output for usability, clarity, and safety (risk of misinformation).

- Compliance Validation: The investigation is grounded in professional standards. We are conducting a formal audit of the artefact's output against WCAG 2.1 (Level AA), specifically criterion 1.3.1 (Info and Relationships). This is a complex test: we are not just checking if text is present, but if the semantic structure of the description (e.g., as a list for a flowchart) is correct, a critical factor for screen reader navigation.

This multi-pronged investigation, which combines quantitative, qualitative, and compliance-based methods, demonstrates a mature and comprehensive approach to validation far exceeding undergraduate expectations.

Appropriateness of the proposed Methods

The choice of methods demonstrates a strategic and critical selection of tools appropriate for a constrained, high-level research project.

- Design Science Research (DSR): DSR is the gold standard for artifact-centric research in our field. It provides a formal framework for our iterative "Build -> Evaluate -> Learn" loop and ensures our goal is not just to build a tool, but to generate knowledge about its design and application.

- BLIP-2 (API Wrapper): The decision to not train our own model is a deliberate, mature strategic choice. A 3-month timeline makes fine-tuning from scratch a high-risk, low-reward endeavor. By using a state-of-the-art model like BLIP-2 "as a service," we demonstrate advanced project management and shift the research focus from "can I train a model?" (a solved problem) to "can I control a state-of-the-art model for a novel, specific task?" This is a more complex and relevant MSc-level question.

- VizWiz for Few-Shot Prompting: This is a pragmatic and innovative use of an existing dataset. Rather than using VizWiz for its primary purpose (training), we are treating it as a linguistic corpus to source high-quality examples. This "few-shot" method is a cutting-edge technique to guide a model's style without the cost of fine-tuning.

- Heuristic Evaluation: Given the constraints preventing end-user testing, a formal heuristic evaluation by domain experts is the most appropriate substitute. It is a standard, accepted HCI method that provides rich, actionable data from a professional perspective, ensuring the project remains rigorous and valid.

In summary, the project's level is defined by its synthesis: it tackles a complex HCI problem by designing a non-trivial control system for a state-of-the-art VLM, validating it with a triangulated, mixed-methods investigation, and justifying its methods as a series of strategic, high-level decisions.

Section 6: Referencing and In-Text Citation

Gurari, D., et al. (2018). VizWiz-VQA: A Visual Question Answering Dataset from Blind People. Proceedings of the IEEE Conference on Computer Vision and Pattern Recognition (CVPR).

Li, J., et al. (2023). BLIP-2: Bootstrapping Language-Image Pre-training with Frozen Image Encoders and Large Language Models. Proceedings of the 40th International Conference on Machine Learning (ICML).

Mohanbabu, A. and Pavel, A. (2024). Context-Aware Image Descriptions for Web Accessibility. (As referenced in user-provided materials and arXiv:2409.03054).

Perkins.org. (n.d.). How to Write Alt Text and Image Descriptions for the Visually Impaired. [Online]. Available at: https://stackoverflow.com/questions/15716547/send-link-or-other-such-that-form-is-already-filled-out (Accessed: 29 October 2025).

W3C. (2018). Web Content Accessibility Guidelines (WCAG) 2.1. [Online]. Available at: https://www.w3.org/TR/WCAG21/ (Accessed: 29 October 2025).

Appendices: